Scope Of Work:

Team Members: Owen Betts, Fatima Davila, Brock Hoover, Mehgan Paulino

Date Submitted for Review: 2-26-2026

Submitted to: Dr. Lane

Project Goals:

The goal of this project is to conduct a data analysis of the Safe Drinking Water Information System (SDWIS) database violations in 5 different states in 5 different EPA regions and see if there are differences between small and large water systems. These states are Nebraska, California, Tennessee, Connecticut, and Arkansas. The client of this project, A research team at UMass Amherst, requests two key analyses: (1) A summary table or figure of the TCR violations present in each state over time, and (2) an investigation of whether small systems have more TCR violations than larger systems.

Project Tasks:

To achieve the project goals, our group has identified the following key tasks to be completed by our project team:

Task 1. Extract and organize the TCR violations data from SDWIS in 5 different states in 5 different regions. (Brock Hoover)

Data from the Safe Drinking Water Information System (SDWIS) will be extracted and organized and filtered in excel for data processing in the Python software environment. Data processing in Excel will include filtering to remove any data that isn’t regarding TCR violations, and all the data will be pasted into a .csv that will be used in the python code analysis. As a final deliverable, our team will include the cleaned CSV files and a Zip file of the downloaded excel files.

Task 2: Project Preparation (Team K)

To begin the project after extracting and organizing data from SDWIS, a Gantt chart and flow diagram will be created. The Gantt chart will be used as a tool for project management, illustrating project timelines with start/finish dates, while further delegating tasks. The flow diagram will be used to visualize the technical process used to complete this project, mapping out the individual components and connections for each piece of work.

Task 3: Create a table with the Violations Data for Analysis [Fatima Davila]

Using the cleaned csv with the data from the Safe Drinking Water Information System, our team will have uploaded the data into our code so that we can do a proper analysis. We will create a summary table by first defining which variables we want to summarize. We will set the parameters to show TCR violations for only an inputted period. To create the inputted period, we will use a formatted string literal for users to choose the period they want to see of violations for each state. The client wants to see whether small water systems have more violations over big water systems and to do that we will have to do research to differentiate between the two across the various states.

Task 4: Discuss and Report TCR Violations Findings (Team K)

Once analysis has been completed, a report will be written by our team discussing potential reasons for different TCR violations. Our report will contain technical code data in an easily digestible format and will discuss the differences between small and large systems. The deliverables in the report will include a technical executive summary, non-technical executive summary, a presentation of the report, and a discussion of our decision making. A Github Repository will also be created including all of the relevant project information.

| Deliverable: | File Included: | Due to Client By: |
| --- | --- | --- |
| Raw Data Zip file | SDWIS_Violations_Raw.zip | 5-8-26 |
| Organized Data file | EPA_TCL_Violations.csv | 5-8-26 |
| Summary Table/Figure | EPA_TCL_Violations_Figure.png | 5-8-26 |
| GitHub Repo | https://github.com/BAH0227/ CIVE202_Spring 2026_Group_ENVE-02-K_Project5_Repo | 5-8-26 |
| Annotated Code Document | CIVE202_Spring 2026_Group_ENVE-02-K_Project5_AnnotatedCodeDocument.docx | 5-8-26 |
| Scope of Work | CIVE202_Spring 2026_Group_ENVE-02-K_Project5_ScopeOfWork.docx | 5-8-26 |
| Gantt Chart | CIVE202_Spring 2026_Group_ENVE-02-K_Project5_GanttChart.xlsx | 5-8-26 |
| Flow Diagram | CIVE202_Spring 2026_Group_ENVE-02-K_Project5_ScopeOfWork.docx | 5-8-26 |
| Technical Report | CIVE202_Spring 2026_Group_ENVE-02-K_Project5_ScopeOfWork.docx | 5-8-26 |
| Engineering Timesheet | CIVE202_Spring 2026_Group_ENVE-02-K_Project5_Timesheet.xlsx | 5-8-26 |